# PropertyIQ – Official Architecture

## Project Goal

Build an AI-powered property extraction and recommendation system.

User provides a JSON configuration containing:

- Property listing URL

- Fields to extract

- Recommendation criteria

The system automatically:

- Discovers all property listings

- Extracts property information

- Validates extracted data

- Stores data in PostgreSQL

- Recommends the best properties

- Exports results

- Later becomes self-healing using MCP and LangGraph

# Technology Stack

## Core

- Python

- PostgreSQL

- Docker

- Playwright

- BeautifulSoup

- Pydantic

## AI Layer

- Scrapy-LLM

- LangChain

- LangGraph

## Autonomous Layer

- MCP

- Browser Control Agent

- Self-Healing Agents

## API & UI

- FastAPI

- Frontend (Later)

# Phase 1 – Core Working Pipeline

Goal:

Create a complete working property extraction system.

## Step 1 – Project Foundation

Purpose:

Set up the project structure.

Deliverables:

- Repository structure

- Virtual environment

- Requirements

- Git repository

Status:

COMPLETED

## Step 2 – Database Layer

Purpose:

Store extracted properties.

Technology:

- PostgreSQL

- Docker

Tables:

- properties

- property_metadata

- property_analysis

- scrape_logs

Status:

COMPLETED

## Step 3 – Configuration Layer

Purpose:

Allow users to control extraction using JSON.

Input Example:

{
"start_url": "...",
"fields": [
"title",
"rent",
"sqm"
],
"recommendation": {
"max_rent": 500
}
}

Components:

- ScrapeConfig

- ConfigLoader

- Validation

Status:

COMPLETED

## Step 4 – Listing Discovery Engine

Purpose:

Find all property detail URLs.

Flow:

Start URL
↓
Open Listing Page
↓
Extract Property Links
↓
Find Next Page
↓
Repeat Until No More Pages
↓
Collect All Property URLs

Technology:

- Playwright

- BeautifulSoup

Output:

List of property URLs

Example:

[
property_url_1,
property_url_2,
property_url_3
]

Status:

NEXT STEP

## Step 5 – Property Extraction Engine

Purpose:

Extract structured data from each property page.

Flow:

Property URL
↓
Playwright
↓
Rendered HTML
↓
Scrapy-LLM
↓
Structured JSON

Output Example:

{
"title": "...",
"rent": 850,
"sqm": 55,
"rooms": 2,
"location": "Helsinki"
}

Technology:

- Playwright

- Scrapy-LLM

- Pydantic

This is where AI starts being used.

## Step 6 – Validation Layer

Purpose:

Validate extracted data.

Examples:

- Rent must be numeric

- SQM must be numeric

- URLs must be valid

Technology:

- Pydantic

- Custom Validators

Output:

Valid
Invalid
Needs Review

## Step 7 – Database Storage Layer

Purpose:

Store validated properties.

Flow:

Validated Property
↓
PostgreSQL

Components:

- Repository Layer

- Insert Operations

- Update Operations

Tables Used:

- properties

- property_analysis

- scrape_logs

## Step 8 – Recommendation Engine

Purpose:

Find the best properties.

Input Example:

{
"max_rent": 500,
"min_sqm": 50,
"city": "Helsinki"
}

Flow:

Properties
↓
Scoring
↓
Ranking
↓
Top Recommendations

Output:

Top N properties

Technology:

- Python

- SQL

## Step 9 – Export Layer

Purpose:

Generate final outputs.

Outputs:

- Excel

- JSON

Excel Example Columns:

- Title

- Rent

- SQM

- Rooms

- Location

- Score

- Recommendation Reason

# Phase 2 – AI Enhancement

Goal:

Add reasoning and workflow intelligence.

## Step 10 – LangChain Layer

Purpose:

Generate natural-language analysis.

Examples:

- Why is this property recommended?

- Compare properties

- Summarize strengths and weaknesses

Technology:

- LangChain

- LLM

## Step 11 – LangGraph Orchestration

Purpose:

Convert the pipeline into a graph workflow.

Current Pipeline:

Discovery
↓
Extraction
↓
Validation
↓
Storage
↓
Recommendation

LangGraph Pipeline:

Config Node
↓
Discovery Node
↓
Extraction Node
↓
Validation Node
↓
Storage Node
↓
Recommendation Node

Important:

Business logic remains unchanged.

LangGraph only orchestrates existing modules.

# Phase 3 – Autonomous System

Goal:

Make PropertyIQ self-healing and agentic.

## Step 12 – MCP Self-Healing

Purpose:

Automatically recover from website changes.

Example:

Old Selector:

.price

New Selector:

.monthly-rent

Flow:

Extraction Failure
↓
MCP Analysis
↓
Detect Change
↓
Repair Extraction
↓
Retry

Technology:

- MCP

- Scrapy MCP Server

- Playwright MCP

## Step 13 – Browser Control Agent

Purpose:

Handle difficult websites automatically.

Examples:

- Cookie banners

- Login pages

- Multi-step navigation

- Dynamic interactions

Flow:

Website
↓
LLM Browser Agent
↓
Interact With Page
↓
Continue Extraction

Technology:

- Playwright

- MCP

- LLM Browser Control

# Phase 4 – Production Layer

## Step 14 – FastAPI

Purpose:

Expose PropertyIQ as an API.

Example:

POST /extract

Input:

{
"config": ...
}

Output:

{
"properties": [...]
}

## Step 15 – Monitoring & Reporting

Purpose:

Track system performance.

Metrics:

- Pages Visited

- Properties Extracted

- Failed Pages

- Success Rate

- Runtime

- Top Recommendations

Outputs:

- JSON Report

- Excel Report

- Dashboard (Future)

# Final PropertyIQ Flow

User Config
↓
Discovery
↓
Property URLs
↓
Playwright
↓
Scrapy-LLM Extraction
↓
Validation
↓
PostgreSQL
↓
Recommendation Engine
↓
Excel Export
↓
LangChain Analysis
↓
LangGraph Orchestration
↓
MCP Self-Healing
↓
Browser Agent
↓
Production API